SIMATS ENGINEERING (SAVEETHA SCHOOL OF ENGINEERING)

Department of Computer Science and Engineering

CO1 ASSESSMENT TOOL 2  –  Agile Sprint Planning & User Story Workshop

| Course Code: | CSA10 / CSA1021 | Course Title: | Software Engineering |
| --- | --- | --- | --- |
| CO Assessed: | CO1 | Assessment: | Assessment Tool 2 – Agile Sprint Planning & User Story Workshop |
| Weightage: | 20% | Total Marks: | 25 |
| CO1 Statement: | Apply advanced methodologies and agile project management techniques to manage software projects effectively |  |  |
| Student Name: | S Mithun Senthil | Reg. No.: | 192324056 |
| Date: | 13-10-2026 | Duration: | 60 minutes |

Code of Conduct I S Mithun Senthil (Reg. No: 192324056) certify that this submission is my original work and that I have adhered to the guidelines specified for this assessment. I understand that any violation of academic integrity rules will result in disciplinary action. Signature of the Student: S Mithun Senthil

Annexure A – Agile Sprint Planning & User Story Workshop

Instructions to Students:

Each student is assigned an individual software project problem statement. Based on the given problem statement, perform an Agile Sprint Planning and User Story Workshop by applying Agile software engineering practices. Prepare a comprehensive sprint planning document covering the following aspects:

Based on the given problem statement, perform an Agile Sprint Planning and User Story Workshop by applying Agile software engineering practices. Prepare a comprehensive sprint planning document covering the following aspects:

- Identify the Project Vision and Stakeholders

  - Define the project's vision, objectives, and identify all key stakeholders involved.

- Create Epics and User Stories

  - Break down the requirements into Epics and formulate well-structured User Stories using the format:
As a <user>, I want <feature>, so that <benefit>.

- Define Acceptance Criteria

  - Write clear and measurable acceptance criteria for each selected user story using the Given–When–Then format or equivalent.

- Prioritize the Product Backlog

  - Organize and prioritize the product backlog based on business value, customer needs, and project dependencies.

- Plan the Sprint Backlog

  - Select high-priority user stories for the first sprint and divide them into actionable development tasks.

- Estimate Effort Using Story Points

  - Assign story points to each selected user story using an appropriate estimation technique (e.g., Fibonacci sequence or Planning Poker) and justify your estimates.

- Present the Sprint Goal and Expected Deliverables

  - Define a clear sprint goal and describe the expected sprint deliverables, including the features to be completed at the end of the sprint.

Rubrics for Calculation

| Criteria | Excellent (5 Marks) | Good (3 Marks) | Satisfactory (2 Marks) | Needs Improvement (1 Mark) |
| --- | --- | --- | --- | --- |
| Project Vision & Stakeholder Identification (30%) | Project vision is clear, comprehensive, and aligned with the problem statement. All relevant stakeholders and their roles are correctly identified. | Vision is clear with minor omissions. Most stakeholders are correctly identified. | Vision is partially defined. Some stakeholders are missing or incorrectly identified. | Vision is unclear or incomplete. Stakeholders are poorly identified or missing. |
| Epics & User Stories (25%) | Epics are well-defined and user stories are complete, follow Agile format, and fully capture functional requirements. | Epics and user stories are mostly complete with minor formatting or requirement issues. | User stories are partially complete with limited Agile structure. | User stories are incomplete, unclear, or do not follow Agile practices. |
| Acceptance Criteria (20%) | Acceptance criteria are specific, measurable, testable, and aligned with all user stories. | Acceptance criteria are mostly clear and testable with minor gaps. | Acceptance criteria are partially defined and lack clarity or completeness. | Acceptance criteria are missing or not aligned with user stories. |
| Product Backlog Prioritization & Sprint Planning (15%) | Product backlog is logically prioritized, sprint backlog is realistic, and task breakdown is complete. | Backlog prioritization and sprint planning are mostly appropriate with minor issues. | Prioritization or sprint planning is partially complete with limited justification. | Backlog prioritization and sprint planning are poorly organized or incomplete. |
| Story Point Estimation, Sprint Goal & Presentation (10%) | Story point estimation is well justified, sprint goal is clear, deliverables are realistic, and presentation is professional and well organized. | Estimation and sprint goal are mostly appropriate with minor inconsistencies. Presentation is clear. | Estimation or sprint goal lacks justification. Presentation is adequate but incomplete. | Estimation is unrealistic or missing. Sprint goal, deliverables, and presentation are unclear or incomplete. |

| Criteria | Mark |
| --- | --- |
| Project Vision & Stakeholder Identification (30%) | /5 |
| Epics & User Stories (25%) | /5 |
| Acceptance Criteria (20%) | /5 |
| Product Backlog Prioritization & Sprint Planning (15%) | /5 |
| Story Point Estimation, Sprint Goal & Presentation (10%) | /5 |
| TOTAL | /25 |

―――――――――――――――――――――――――――――――――――――――――――――――――――――――

AGILE SPRINT PLANNING & USER STORY WORKSHOP REPORT

Project: High-Throughput Mineral Ore Grinding Optimization & Acoustic Mill Tuning Platform (AcoustiMill AI)

1. Identify the Project Vision and Stakeholders

1.1 Problem Background and Industrial Context

In modern mineral processing and extractive metallurgy plants, comminution (the mechanical crushing and grinding of raw run-of-mine ore into fine particles) represents the single most energy-intensive operational phase, consuming up to 50% to 70% of total electrical energy in a mineral beneficiation facility. Large-scale Semi-Autogenous Grinding (SAG) and ball mills operate under intense, continuous mechanical and dynamic loading. The internal grinding efficiency of these revolving cylindrical drums depends on a delicate equilibrium between rock charge volume, steel grinding ball charge, rotation speed, slurry water ratio, and ore hardness characteristics.

As established in our Case Study Analysis (CO1-AT1), operating conditions inside the mill typically swing between three distinct operational regimes:

•  1. Underload Condition: The mill lacks sufficient rock material. Steel grinding balls impact the protective shell liners directly without an ore cushion. This results in catastrophic liner cracking, broken lifter bolts, premature steel ball fracturing, and enormous wasted electrical energy rotating an empty shell.

•  2. Optimal Load Condition: The mill operates at its peak energy-to-grinding efficiency envelope. Ore cascading and cataracting motions maximize rock-on-rock and ball-on-rock collisions, achieving target mineral liberation size (P80 ~75 µm) at the lowest electrical power draw per tonne.

•  3. Overload Condition: Excessive rock and water enter the mill faster than ground slurry can exit through discharge grates. Grinding efficiency plummets, slurry pooling dampens impact energy, motor drive current rises dangerously, and the feed chute blocks, resulting in catastrophic plant emergency shutdowns costing over $100,000 per downtime incident.

Traditional plant control systems rely on lagging indicators—primarily drive motor current and bearing oil pressure—which only react after an overload or mechanical fault has already occurred. The AcoustiMill AI project introduces non-invasive acoustic telemetry, edge signal processing, and machine learning to analyze the continuous acoustic emission spectrum of the grinding mill shell in real time, delivering proactive volumetric load classification and predictive advisory feed and water tuning.

1.2 Formal Agile Project Vision Statement

To establish a clear, shared purpose across all cross-functional engineering teams, the project vision is formally articulated using Geoffrey Moore’s Agile Product Vision template:

| Vision Dimension | Project Vision Specification |
| --- | --- |
| WHO | face extreme operational challenges including lack of visibility into internal SAG/ball mill charge dynamics, frequent sub-optimal grinding states, excessive specific electrical energy consumption (kWh/tonne), and catastrophic unplanned shutdowns caused by sudden mill overloads or mechanical failures, |
| THE (Product Name) | AcoustiMill AI (High-Throughput Mineral Ore Grinding Optimization & Acoustic Mill Tuning Platform) |
| IS A (Category) | an edge-accelerated, AI-driven Industrial IoT telemetry, acoustic signal intelligence, and predictive advisory control platform |
| THAT | continuously samples high-frequency acoustic emissions (up to 48 kHz), vibration signatures, and electrical drive telemetry to infer real-time volumetric mill load, predict impending overloads 10–15 minutes in advance, and autonomously recommend dynamic ore feed conveyor rates and water addition setpoints within verified DCS safety boundaries, |
| UNLIKE | traditional reactive SCADA systems that rely exclusively on lagging motor power (bearing current) and manual operator guesswork with acoustic listening sticks, |
| OUR PRODUCT | provides sub-second acoustic feature extraction, proactive multi-class mill load classification, reduces specific energy by 5–8%, increases throughput by 3–5%, prevents 95% of chute-blocking overload trips, and enforces fail-safe industrial control integration. |
| [AGILE VISION ALIGNMENT] The project vision aligns our engineering efforts towards predictive, edge-driven acoustic intelligence that transforms passive comminution monitoring into proactive, closed-loop advisory optimization. |  |

1.3 Project Strategic SMART Objectives

The project's goals are rigorously structured following the SMART framework to ensure measurable engineering outcomes:

| SMART Pillar | Objective Title | Detailed Engineering Target |
| --- | --- | --- |
| [S] Specific | Specific | Ingest and process 48 kHz directional acoustic telemetry alongside 10 Hz PLC sensor streams (drive power, bearing temperature, feed tonnage, water flow) at the edge with <50 ms processing latency to estimate SAG/ball mill internal load state. |
| [M] Measurable | Measurable | Achieve ≥92% multi-class mill load classification accuracy (underload, optimal, overload), detect bearing/liner mechanical anomalies with ≥85% recall, reduce specific energy consumption by 5–8% (kWh/tonne), and decrease unplanned mill overload trips by 40%. |
| [A] Achievable | Achievable | Deploy non-invasive, external acoustic microphone arrays and industrial edge computing hardware (IP66/NEMA 4X) communicating via standard industrial protocols (OPC-UA, Modbus TCP) without requiring mill structural modifications. |
| [R] Relevant | Relevant | Directly targets comminution—the single most energy-intensive process in mining (consuming up to 50–70% of plant electricity)—enabling operational cost reduction, extended liner life, and improved ore recovery downstream. |
| [T] Time-Bound | Time-Bound | Deliver the production-ready software increment across an 8-sprint Agile Scrum lifecycle (16 weeks), with Sprint 1 delivering the edge acoustic acquisition and FFT feature extraction pipeline in 2 weeks. |

1.4 Key Stakeholders, Agile Personas, and Role Mapping

Successful Agile execution requires identifying all primary end-users, subject matter experts (SMEs), and technical stakeholders who interact with the system or govern its operational constraints. The table below outlines our comprehensive Stakeholder Analysis Matrix:

| Role & Title | Agile Persona | Key Responsibilities | Operational Pain Points | Delivered Value / Outcome |
| --- | --- | --- | --- | --- |
| Plant Control Room Operator (Primary End User) | Ravi Shankar (Lead Board Operator, 14 yrs experience) | Monitors SAG/ball mill control screens, acknowledges alarms, adjusts feed conveyors and water valves, maintains target throughput during 12-hour shifts. | High stress from sudden mill overload stalls; lagging motor power indicators give late warnings; alarm fatigue from noisy, false-positive sensor alerts. | Clear, uncluttered live status indicator; 10–15 min advance overload warning; 1-click advisory setpoint review without disruptive UI clutter. |
| Process / Metallurgical Engineer (Product Owner / Business SME) | Dr. Aruna Natarajan (Senior Plant Metallurgist) | Defines target product particle size (P80 ~75µm), sets target slurry density (72–76% solids), audits daily recovery rates, validates process optimization algorithms. | Ore hardness variability causes fluctuating grind size; lack of visibility into slurry rheology inside the rotating shell; excessive reagent waste in flotation downstream. | Real-time acoustic power band correlation with grind fineness; consistent slurry density recommendations; auditable specific energy (kWh/t) tracking. |
| Reliability & Maintenance Engineer (Technical Stakeholder) | Vikram Rathore (Maintenance Superintendent) | Manages mill mechanical integrity, schedules relining shutdowns, monitors trunnion bearings, pinion gears, shell liners, and lifter bars. | Unplanned stops caused by cracked lifter bars or loose liner bolts; difficulty inspecting wear without opening the mill during costly downtime. | Automated acoustic anomaly detection flags unusual high-frequency harmonic peaks, enabling condition-based maintenance and planned relining. |
| Electrical & Instrumentation (E&I) Tech (Field Operations Specialist) | Suresh Kumar (Field Instrumentation Lead) | Installs, calibrates, and maintains acoustic microphone sensors, vibration transducers, RTDs, edge industrial IPCs, and field cabling. | Severe plant vibration, abrasive dust, water spray, and electromagnetic interference (EMI) causing sensor cable faults and signal clipping. | Automated sensor health diagnostics, microphone clipping alerts, remote calibration mode, and robust IP66 hardware enclosures. |
| Data Scientist & ML Engineer (Scrum Team Developer) | Deepak Menon (Industrial AI Lead) | Designs DSP feature extraction pipelines, trains and tunes multi-class classification and anomaly detection models, optimizes edge inference latency. | Extreme background acoustic noise from conveyors and pumps; scarcity of labeled failure events; model drift due to changing ore rock hardness. | Modular feature store with normalized STFT spectra, automated drift detection, and local edge inference container with sub-50 ms execution. |
| Plant Operations Director (Executive Sponsor / Customer) | Karthik Narayanan (VP of Processing Operations) | Oversees monthly plant production quotas, operating expenditure (OPEX), site energy budget, sustainability compliance, and workplace safety. | Soaring electricity tariffs; missed production quotas during mill trips; pressure to lower site carbon footprint and water usage. | Measurable 5–8% energy savings (worth >$450,000/yr per mill line), 3–5% throughput gain, auditable ESG reporting, and short payback period (<6 months). |
| OT / IT Cybersecurity Specialist (Governance & Compliance Stakeholder) | Ananya Roy (Industrial Cybersecurity Lead) | Enforces Purdue Model network segmentation, firewall policies between IT and OT, secure remote access, and ISA/IEC 62443 compliance. | Risk of unauthorized network intrusion into control networks; fear of cloud systems directly injecting erroneous setpoints into safety-critical PLCs. | Strict read-only shadow mode during early phases; encrypted TLS 1.3 telemetry; edge firewall DMZ; zero direct Internet connections to plant DCS. |

2. Create Epics and User Stories

2.1 System Architecture Decomposition into Epics

To manage architectural complexity and enable iterative sprint planning, the platform requirements are decomposed into six cohesive, high-level Epics spanning the physical edge hardware layer, the signal processing engine, machine learning models, supervisory control, user interface, and enterprise IT/OT integration:

| Epic ID | Epic Title | Scope & Functional Description | Strategic Alignment |
| --- | --- | --- | --- |
| EP-01 | High-Frequency Sensor Data Acquisition & Edge Telemetry | Interfacing with external directional microphones, vibration transducers, and plant PLCs via OPC-UA/Modbus. Ingests 48 kHz acoustic waveforms and 10 Hz mechanical telemetry, enforces circular ring buffering, and performs sensor health diagnostics at the rugged edge IPC. | Core hardware/software foundation. Guarantees zero data loss and sub-50 ms data readiness required for all downstream analytics. |
| EP-02 | Real-Time Acoustic Signal Processing & Feature Extraction | Digital signal processing (DSP) pipeline that applies 50 Hz/60 Hz notch filtering, bandpass filtering (100 Hz–20 kHz), 2048-point STFT, spectral centroid, RMS energy, and acoustic energy distribution across toe, shoulder, and impact frequency zones. | Transforms massive, noisy raw audio streams (1.5 Mbps) into compact, highly informative numerical feature vectors (2 KB/s) for ML models. |
| EP-03 | Machine Learning Mill-State Estimation & Anomaly Detection | Multi-class classification models inferring volumetric mill load (Underload, Low-Optimal, High-Optimal, Overload) with calibrated confidence scores. Includes unsupervised anomaly detection for bearing fault signatures and progressive shell liner wear. | Provides the core intelligence that replaces operator guesswork with empirical, real-time auditory physics and predictive models. |
| EP-04 | Autonomous & Advisory Mill Optimization Control | Optimization engine calculating dynamic ore feed rate (tonnes/hour) and water addition setpoints. Features rate-of-change limiters, physical DCS interlock enforcement, and an operator Shadow Mode for safety-critical validation prior to actuation. | Translates mill state diagnostics into direct economic value: higher throughput, optimal slurry density, and energy efficiency. |
| EP-05 | Real-Time Plant Operator Dashboard & Intelligent Alarm System | High-responsiveness web-based HMI displaying real-time mill load gauges, dynamic FFT waterfall spectrums, 10–15 min advance overload alerts, multi-level audible/visual alarms, and a 1-click advisory acceptance interface. | Ensures operator trust, zero alarm fatigue, and immediate situational awareness in the plant central control room. |
| EP-06 | Enterprise SCADA/MES Integration, Audit Logging & Compliance Reporting | Integration services bridging the platform with plant Historians (OSIsoft PI), ERP systems (SAP PM), and enterprise databases. Generates automated shift productivity reports, specific energy (kWh/t) audits, and immutable compliance audit trails. | Satisfies executive reporting, long-term metallurgical accounting, ESG compliance, and cybersecurity audit requirements. |

2.2 Comprehensive Product Backlog User Story Catalog

Each Epic is decomposed into granular, well-structured User Stories formulated according to the standard Agile syntax:

[STANDARD USER STORY FORMAT] As a <user / role>, I want <feature / capability>, so that <business value / benefit>.

The complete product backlog comprises 20 formulated User Stories capturing end-to-end functional requirements across the platform:

| Story ID | Epic | Agile User Story (As a... I want... So that...) | Business Value & Rationale | Target Sprint |
| --- | --- | --- | --- | --- |
| US-01 | EP-01 | As an E&I Technician, I want the edge gateway to continuously sample raw acoustic signals at 48 kHz (24-bit) from the mill shell directional microphone array, so that high-frequency impact sounds of ore and grinding balls are captured without aliasing. | Captures micro-impact acoustic transients essential for identifying rock-on-steel collisions. | Sprint 1 |
| US-02 | EP-01 | As a Data Engineer, I want the ingestion service to query the plant PLC via OPC-UA every 500 ms for motor power, bearing temperature, feed tonnage, and water flow, so that mechanical operating context is synchronized with acoustic telemetry. | Enables multi-sensor fusion by aligning mechanical operating context with acoustic signatures. | Sprint 1 |
| US-03 | EP-01 | As an Embedded Systems Engineer, I want the edge collector to buffer up to 30 minutes of framed telemetry locally during network disconnects, so that critical mill acoustic data is never lost during plant Ethernet interruptions. | Ensures zero telemetry data loss during severe industrial network disruptions. | Sprint 1 |
| US-04 | EP-01 | As an E&I Technician, I want automated sensor health diagnostics that flag disconnected, saturated (clipping), or drift-degraded microphone signals, so that corrupted acoustic data is excluded before downstream signal processing. | Prevents garbage-in/garbage-out by detecting sensor hardware degradation and acoustic clipping. | Sprint 1 |
| US-05 | EP-02 | As a Signal Processing Engineer, I want to apply a 50 Hz/60 Hz notch filter and a 100 Hz–20 kHz bandpass filter to raw audio chunks, so that ambient motor hum and low-frequency conveyor rumble are eliminated. | Increases signal-to-noise ratio by eliminating electrical line hum and surrounding plant noise. | Sprint 1 |
| US-06 | EP-02 | As a Data Scientist, I want to compute a 2048-point STFT and extract acoustic energy across Toe (100–1000 Hz), Shoulder (1–5 kHz), and Impact (5–15 kHz) bands every 100 ms, so that grinding mechanical dynamics can be parameterized for ML. | Produces compact, discriminative acoustic feature vectors representing charge tumbling dynamics. | Sprint 1 |
| US-07 | EP-02 | As a Process Metallurgist, I want to compute the running Spectral Centroid and RMS sound pressure level every second, so that I can monitor overall frequency shifts and loudness changes caused by ore charge fluctuations. | Gives metallurgists immediate physical metrics indicating whether the mill is running 'dull' or 'noisy'. | Sprint 2 |
| US-08 | EP-03 | As a Plant Operator, I want the ML model to classify the current mill volumetric load into Underload, Low-Optimal, High-Optimal, or Overload states with an associated confidence score, so that I have immediate awareness of internal grinding status. | Replaces subjective operator listening with accurate, standardized load classification (≥92% accuracy). | Sprint 2 |
| US-09 | EP-03 | As a Process Metallurgist, I want the system to predict an impending overload condition at least 10–15 minutes before motor current spikes, so that operators have sufficient time to adjust feed tonnage before the mill chokes. | Saves up to $100,000+ per avoided overload event by providing proactive intervention time. | Sprint 3 |
| US-10 | EP-03 | As a Reliability Engineer, I want an unsupervised anomaly detection algorithm to flag unusual high-frequency harmonic peaks (>12 kHz), so that loose liner bolts or cracked lifter bars can be detected before catastrophic failure. | Transitions maintenance from reactive to predictive, extending shell liner service life. | Sprint 3 |
| US-11 | EP-03 | As an Embedded Software Engineer, I want to compile and optimize the ML model using ONNX/TensorRT to execute on the edge IPC in <50 ms, so that mill state estimates are generated with low latency without cloud dependencies. | Guarantees deterministic edge execution and immune to plant Internet bandwidth issues. | Sprint 3 |
| US-12 | EP-04 | As a Plant Operator, I want the advisory engine to recommend optimal ore feed conveyor rates (tonnes/hour) based on current charge state, so that the mill continuously operates within its peak grinding efficiency envelope. | Maximizes plant throughput (3–5% gain) while keeping the mill in its optimal power-to-load zone. | Sprint 4 |
| US-13 | EP-04 | As a Process Metallurgist, I want the system to compute dynamic water addition setpoints to maintain target slurry density (72–76% solids), so that grinding kinetics and slurry discharge viscosity are optimized. | Stabilizes pulp rheology inside the mill, ensuring optimal metal recovery in downstream flotation. | Sprint 4 |
| US-14 | EP-04 | As a Safety Engineer, I want the control module to enforce hard clamping limits and rate-of-change limiters (max ±10 tonnes/hr per minute) on all recommendations, so that sudden setpoint swings do not trip upstream conveyors or the mill motor. | Guarantees plant physical asset protection by preventing mechanical surges and motor shock loads. | Sprint 4 |
| US-15 | EP-04 | As a Plant Manager, I want a Shadow Mode toggle that logs simulated control recommendations alongside actual operator actions without writing to the PLC, so that recommendation safety can be validated during commissioning. | De-risks deployment by verifying algorithm accuracy against veteran operator actions before live actuation. | Sprint 4 |
| US-16 | EP-05 | As a Plant Operator, I want a live HMI dashboard displaying real-time volumetric mill load, current acoustic power, and motor power trends updated every second, so that I can assess mill status at a single glance. | Empowers operators with intuitive, color-coded visual telemetry on control room screens. | Sprint 5 |
| US-17 | EP-05 | As a Plant Operator, I want high-priority visual and audible alerts when mill load enters critical overload or severe underload thresholds, so that I am immediately notified even when monitoring other plant screens. | Eliminates missed alarm events and minimizes operator response time to emergency conditions. | Sprint 5 |
| US-18 | EP-05 | As a Control Room Operator, I want an intuitive 'Accept / Reject / Snooze' interface for advisory setpoint recommendations with a mandatory rejection reason dropdown, so that operator judgment is maintained and feedback is logged. | Builds trust with human operators while capturing labeled training data from operator rejections. | Sprint 5 |
| US-19 | EP-06 | As a Plant Manager, I want automated end-of-shift reports detailing total tonnes processed, specific energy consumed (kWh/tonne), and minutes spent in optimal versus sub-optimal load states, so that shift productivity can be benchmarked. | Provides management with auditable proof of energy savings and throughput gains per shift. | Sprint 6 |
| US-20 | EP-06 | As an IT/OT Security Administrator, I want all user actions, setpoint changes, and configuration modifications logged in an immutable, timestamped audit trail, so that regulatory compliance and operational traceability are guaranteed. | Ensures full regulatory compliance, cybersecurity incident auditing, and operational accountability. | Sprint 6 |

2.3 INVEST Criteria Validation

All formulated user stories were rigorously evaluated against Bill Wake’s INVEST quality criteria during the backlog refinement workshop:

•  Independent (I): User stories are decoupled across sprint iterations. For example, edge data ingestion (US-01) functions independently of whether the downstream consumer is a live UI or a storage logger.

•  Negotiable (N): Stories capture the 'what' and 'why' rather than rigid implementation contracts, allowing the developers and metallurgical SMEs to negotiate implementation details (e.g., exact FFT window sizes).

•  Valuable (V): Every story articulates a direct operational or economic benefit, such as preventing chute blockage, extending liner life, or maintaining safe network buffers.

•  Estimable (E): Requirements are scoped clearly with known interfaces (OPC-UA, ALSA, FFTW), enabling accurate estimation via Planning Poker.

•  Small (S): Stories are sized to be completed comfortably within a 2-week sprint cadence, with complex items broken down into smaller vertical slices (e.g., US-01 vs. US-06).

•  Testable (T): Each story is accompanied by explicit, automated Given-When-Then acceptance criteria that verify functionality objectively.

3. Define Acceptance Criteria

3.1 Behavior-Driven Development (BDD) Framework

Acceptance criteria define the precise boundaries of a user story, establishing unambiguous test conditions under which a story is deemed complete by the Product Owner. To eliminate ambiguity between software developers, automation QA testers, and metallurgical engineers, we utilize the Behavior-Driven Development (BDD) Given–When–Then (Gherkin) specification style:

•  GIVEN <context>: Establishes the initial state, environmental parameters, and preconditions of the industrial grinding system.

•  WHEN <action/event>: Specifies the trigger action, incoming event, or sensor reading that initiates the system behavior.

•  THEN <outcome>: Defines the observable, testable outcome, output metric, or safety state that must occur in response.

3.2 Detailed Multi-Scenario Acceptance Criteria for Core Stories

Below are the complete, multi-scenario Gherkin specifications for our prioritized Sprint 1 foundation stories and key algorithmic control stories, covering nominal paths, sensor dropouts, noise bursts, and safety clamping:

US-01: High-Frequency Acoustic Audio Capture at Edge

Scenario 1: Nominal High-Speed Ingestion & Frame Packaging

Given the industrial acoustic microphone array is powered and calibrated via the 24-bit ADC interface,

When the edge audio acquisition daemon initializes,

Then it shall continuously capture PCM audio at 48,000 samples/sec at 24-bit depth, package samples into 100 ms non-overlapping frames (4,800 samples each), attach a monotonic hardware timestamp with microsecond precision, and publish each frame to the local inter-process memory buffer within 5 ms of frame completion.

Scenario 2: Hardware Sensor Disconnect & Fail-Safe Alert

Given the primary microphone signal drops below -90 dBFS or exhibits an open-circuit impedance for more than 2.0 consecutive seconds,

When the hardware watchdog detects the missing acoustic waveform,

Then the service shall emit an immediate SENSOR_FAULT_ACOUSTIC_DISCONNECT alarm, trigger a secondary redundant microphone channel if available, and flag subsequent pipeline frames as UNRELIABLE_ACOUSTIC within 500 ms.

Scenario 3: Zero Packet Loss Under CPU Spike

Given the host edge IPC experiences a temporary CPU utilization spike of 90% due to background disk I/O,

When the audio stream continues to arrive at 1.152 Mbps,

Then the dedicated real-time ALSA/ASIO ring buffer shall prevent buffer overruns and record exactly zero dropped audio frames over any continuous 1-hour soak test window.

US-02: OPC-UA Telemetry Synchronization from Plant PLC

Scenario 1: Deterministic Multi-Tag Polling & Time Alignment

Given the plant Rockwell ControlLogix / Siemens S7-1500 PLC OPC-UA server is reachable over the industrial OT VLAN,

When the telemetry connector polls at 500 ms intervals,

Then it shall retrieve motor power (kW), ore feed rate (tph), bearing trunnion temperature (°C), and water flow rate (m³/h), stamping each sample with an NTP-synchronized UTC timestamp, ensuring temporal alignment with the closest 100 ms acoustic frame within a maximum skew of ±50 ms.

Scenario 2: Network Timeout & Graceful Reconnection

Given the industrial switch drops connection to the plant PLC,

When three consecutive OPC-UA read requests fail (1.5 seconds total elapsed),

Then the service shall transition to DEGRADED_COMM state, log an audible PLC_OFFLINE event, buffer acoustic features locally, and attempt exponential backoff reconnection every 2, 4, 8 seconds without crashing the daemon.

US-03: Resilient Edge Circular Buffer for Network Outages

Scenario 1: Seamless Local Spooling During Uplink Disconnect

Given the edge IPC loses connectivity to the central plant telemetry server,

When acoustic frames and SCADA readings continue generating at ~50 KB/s,

Then the local circular file buffer on the NVMe SSD shall spool all incoming telemetry without dropping records for at least 30 minutes (minimum 90 MB storage buffer capacity).

Scenario 2: Automatic Backfill Upon Connection Restoration

Given the uplink connection to the central server is restored after a 15-minute outage,

When the network handshake is acknowledged,

Then the buffer manager shall stream live telemetry in real time on a high-priority queue while simultaneously backfilling buffered historical records on a rate-limited background thread without saturating edge network bandwidth.

US-04: Automated Microphone Clipping & Health Diagnostics

Scenario 1: ADC Saturation / Clipping Detection

Given an intense transient shock impact (e.g., massive boulder drop) causes microphone output to exceed -0.5 dBFS for more than 5 consecutive audio samples,

When the frame validator inspects the 100 ms audio chunk,

Then it shall flag the frame metadata with ACOUSTIC_CLIPPING_DETECTED, apply digital soft-clipping attenuation (-6 dB), and increment the sensor clipping counter.

Scenario 2: Baseline Plant Ambient Noise Calibration

Given the grinding mill is stationary during a planned maintenance relining period,

When the E&I technician initiates the Calibration Routine from the edge CLI,

Then the system shall record ambient plant background noise for 60 seconds, calculate the baseline noise power spectral density (PSD), and store this profile as the active noise subtraction mask.

US-05: Industrial Noise Filtering & Notch Pre-processing

Scenario 1: Line Frequency Hum Rejection

Given a 100 ms raw acoustic frame containing a 50 Hz/60 Hz electrical mains hum alongside mill tumbling acoustic signals,

When the signal passes through the digital 2nd-order IIR Notch Filter and 100 Hz–20 kHz 4th-order Butterworth bandpass filter,

Then the power at 50 Hz ±1 Hz shall be attenuated by at least -40 dB, while high-frequency tumbling audio between 1 kHz and 15 kHz is preserved with less than 0.5 dB passband ripple.

US-06: Real-Time STFT & Spectral Band Energy Extraction

Scenario 1: Low-Latency Spectral Feature Generation

Given a filtered 100 ms acoustic chunk (4,800 samples at 48 kHz),

When the DSP engine performs a 2048-point Fast Fourier Transform (FFT) with a Hanning window and 50% overlap,

Then the computation shall complete in <15 ms on the edge CPU, outputting normalized power spectral density across Toe Band (100–1000 Hz), Shoulder Band (1–5 kHz), and Impact Zone (5–15 kHz) formatted as a strict JSON/Protobuf payload.

Scenario 2: Mathematical Feature Sanity & Range Validation

Given calculated spectral energy bands,

When the feature validator verifies values,

Then all band energy values shall be strictly non-negative, finite (no NaN or Inf values), and sum to the total frame acoustic energy within 1% mathematical tolerance.

US-08: Multi-Class Mill Load State Inference Engine

Scenario 1: Accurate Classification of Optimal Operating State

Given acoustic spectral features indicate balanced toe impact noise and mid-band tumbling noise, and mill drive power is steady at 85% full load,

When the ML inference model evaluates a rolling 5-second feature window,

Then it shall output mill state = OPTIMAL_LOAD with confidence score ≥0.85, and deliver the state to the telemetry broker within 50 ms.

Scenario 2: Rapid Identification of Mill Underload Event

Given ore feed conveyor slows and high-frequency impacts (5–15 kHz steel-on-steel clatter) increase by >40% above baseline,

When the model processes the acoustic vector,

Then it shall classify the state as UNDERLOAD within 2.0 seconds and publish a severity level HIGH_WEAR_RISK notification.

US-12: Dynamic Ore Feed Rate Advisory Recommendation

Scenario 1: Controlled Feed Increase Recommendation During Underload

Given mill is validated in UNDERLOAD state for >30 consecutive seconds with power draw at 78% capacity,

When the optimization algorithm computes a corrective action,

Then it shall generate a recommended feed rate increase of +8 tonnes/hour, accompanied by clear human rationale: 'Underload detected: increase feed to cushion ball collisions and restore optimal grind bed'.

US-14: Hard Safety Clamping Limits & Rate-of-Change Enforcer

Scenario 1: Setpoint Clamping & Acceleration Limiting

Given the optimization algorithm proposes a drastic feed increase of +30 tonnes/hour due to an aggressive model gradient,

When the recommendation passes through the Safety Governor Module,

Then the governor shall clamp the setpoint to the maximum permissible rate-of-change of +10 tonnes/hour per minute, ensuring the final setpoint never exceeds the plant DCS hard ceiling of 850 tph.

3.3 Acceptance Criteria Summary Matrix for Entire Backlog

To ensure end-to-end verification coverage across all 20 User Stories, the matrix below specifies the exact measurable pass/fail criterion for each backlog item:

| Story ID | User Story Focus | Primary Measurable Acceptance Verification Gate |
| --- | --- | --- |
| US-01 | High-Frequency Acoustic Audio Capture at Edge | Captures 48 kHz 24-bit audio continuously with 0% frame drop and <5 ms ring buffer write latency. |
| US-02 | OPC-UA Telemetry Synchronization from Plant PLC | Synchronizes 500 ms PLC OPC-UA values with acoustic audio frames with <±50 ms timestamp skew. |
| US-03 | Resilient Edge Circular Buffer for Network Outages | Saves 30 min of continuous telemetry locally during network cut; successfully auto-backfills on reconnect. |
| US-04 | Automated Microphone Clipping & Health Diagnostics | Detects microphone clipping (> -0.5 dBFS) and open-circuit disconnect within 500 ms; emits warning flag. |
| US-05 | Industrial Noise Filtering & Notch Pre-processing | Attenuates 50/60 Hz electrical mains hum by ≥40 dB; passes 100 Hz–20 kHz audio with <0.5 dB passband ripple. |
| US-06 | Real-Time STFT & Spectral Band Energy Extraction | Computes 2048-pt STFT and 3 frequency band powers in <15 ms CPU time; output sums to total frame energy. |
| US-07 | Spectral Centroid & Sound Pressure RMS Computation | Updates Spectral Centroid (Hz) and RMS dBFS values every second; values match reference DSP equations. |
| US-08 | Multi-Class Mill Load State Inference Engine | Achieves ≥92% classification accuracy across Underload, Optimal, and Overload on test validation dataset. |
| US-09 | Predictive Overload Early Warning Model | Emits impending overload warning ≥10 minutes prior to mill drive motor current exceeding 95% threshold. |
| US-10 | Liner Wear & Mechanical Anomaly Detection | Flags high-frequency (>12 kHz) harmonic spikes with >85% recall on seeded loose-liner test recordings. |
| US-11 | Sub-50ms Edge Model Inference Optimization | Edge model inference executes in <50 ms on edge IPC CPU/NPU without cloud network dependency. |
| US-12 | Dynamic Ore Feed Rate Advisory Recommendation | Advisory feed rate recommendations maintain mill within peak power efficiency zone (±3% target power). |
| US-13 | Slurry Density & Water Addition Ratio Tuning | Water addition setpoint maintains calculated slurry density within 72–76% solids mass balance window. |
| US-14 | Hard Safety Clamping Limits & Rate-of-Change Enforcer | Clamps feed setpoint adjustments to max ±10 tonnes/hr per minute; blocks any setpoint above 850 tph. |
| US-15 | Operator Shadow Mode for Control Validation | Logs simulated feed setpoints alongside actual board operator actions in Shadow Mode with 0 PLC writes. |
| US-16 | Real-Time Operator HMI Dashboard & Charge Gauge | Dashboard renders live mill charge gauge and 1-second scrolling trend graphs with <200 ms rendering lag. |
| US-17 | Multi-Level Visual and Audible Alarm System | Flashes high-visibility visual alert and sounds alarm tone on critical overload; logs operator acknowledgement. |
| US-18 | One-Click Advisory Recommendation Review & Feedback | Provides 1-click Accept/Reject modal; logs operator rejection rationale dropdown code to audit store. |
| US-19 | Automated Shift Productivity & Specific Energy Reporting | Automatically compiles PDF/CSV shift report at 06:00 and 18:00 detailing total tonnes and kWh/tonne. |
| US-20 | Immutable Compliance Audit Trail & Event Logging | Logs all configuration changes, operator setpoint clicks, and system alarms into an immutable SHA-256 log. |

4. Prioritize the Product Backlog & Plan the Sprint Backlog

4.1 Backlog Prioritization Methodology: Combined MoSCoW & WSJF

Prioritization in industrial AI projects requires balancing immediate operational urgency, technical dependencies, safety risk reduction, and economic return. To achieve an optimal delivery sequence, we combine two industry-standard prioritization frameworks:

•  1. MoSCoW Framework: Categorizes backlog items into Must Have (mandatory for minimal viable platform safety/operation), Should Have (vital optimization and predictive capabilities), Could Have (enhancements if time permits), and Won't Have (out of scope for early sprints).

•  2. Weighted Shortest Job First (WSJF): A quantitative Lean-Agile metric defined by Dean Leffingwell (SAFe) that prioritizes jobs delivering the highest Cost of Delay relative to their implementation duration:

WSJF is calculated using the standard formula:

Formula: WSJF = Cost of Delay (CoD) / Job Size (Story Points)

Where Cost of Delay = User/Business Value + Time Criticality + Risk Reduction / Opportunity Enablement (each scored on a 1–10 relative Fibonacci scale).

4.2 Prioritized Product Backlog Matrix

The entire product backlog is evaluated and ranked below according to WSJF scores and MoSCoW classifications:

| Rank | Story ID | User Story Feature | BV | TC | RR | CoD | SP | WSJF |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 1 | US-01 | 48 kHz Acoustic Audio Capture | 9 | 9 | 10 | 28 | 5 | 5.60 |
| 2 | US-05 | Industrial Noise Filtering & Notch | 8 | 8 | 9 | 25 | 3 | 8.33 |
| 3 | US-02 | OPC-UA Telemetry Sync from PLC | 9 | 8 | 8 | 25 | 3 | 8.33 |
| 4 | US-04 | Mic Clipping & Health Diagnostics | 8 | 7 | 8 | 23 | 3 | 7.67 |
| 5 | US-06 | STFT & Spectral Band Extraction | 9 | 8 | 9 | 26 | 5 | 5.20 |
| 6 | US-03 | Resilient Edge Circular Buffer | 7 | 7 | 8 | 22 | 2 | 11.00 |
| 7 | US-08 | Multi-Class Mill Load Model | 10 | 9 | 8 | 27 | 8 | 3.38 |
| 8 | US-14 | Safety Clamping Limits Enforcer | 10 | 9 | 9 | 28 | 3 | 9.33 |
| 9 | US-12 | Dynamic Feed Rate Advisory | 10 | 8 | 7 | 25 | 5 | 5.00 |
| 10 | US-09 | Predictive Overload Early Warning | 9 | 8 | 8 | 25 | 5 | 5.00 |
| 11 | US-16 | Real-Time Operator HMI Dashboard | 9 | 7 | 6 | 22 | 5 | 4.40 |
| 12 | US-17 | Multi-Level Alarm System | 8 | 8 | 7 | 23 | 3 | 7.67 |
| 13 | US-15 | Operator Shadow Mode Validation | 8 | 7 | 8 | 23 | 3 | 7.67 |
| 14 | US-11 | Sub-50ms Edge Model Optimization | 8 | 6 | 7 | 21 | 3 | 7.00 |
| 15 | US-13 | Slurry Density & Water Tuning | 7 | 6 | 6 | 19 | 3 | 6.33 |
| 16 | US-07 | Spectral Centroid & RMS Metric | 6 | 5 | 5 | 16 | 2 | 8.00 |
| 17 | US-18 | One-Click Advisory Review UI | 7 | 6 | 5 | 18 | 3 | 6.00 |
| 18 | US-10 | Liner Wear & Anomaly Detection | 7 | 5 | 7 | 19 | 5 | 3.80 |
| 19 | US-20 | Immutable Audit Trail Logging | 7 | 6 | 6 | 19 | 2 | 9.50 |
| 20 | US-19 | Automated Shift Energy Reporting | 6 | 5 | 4 | 15 | 3 | 5.00 |

4.3 Sprint 1 Scope Justification & Planning Rationale

Based on WSJF ranking and foundational architectural dependencies, Sprint 1 (a 2-week iteration) is dedicated to the Foundational Pipeline Slice comprising Epics EP-01 and EP-02. Specifically, the team selected:

•  • US-01 (48 kHz Acoustic Audio Capture - 5 SP)

•  • US-02 (OPC-UA Telemetry Sync from Plant PLC - 3 SP)

•  • US-03 (Resilient Edge Circular Buffer - 2 SP)

•  • US-04 (Automated Mic Clipping & Health Diagnostics - 3 SP)

•  • US-05 (Industrial Noise Filtering & Notch Pre-processing - 3 SP)

•  • US-06 (Real-Time STFT & Spectral Band Extraction - 5 SP)

Sprint 1 Commitment: Total Committed Story Points for Sprint 1 = 21 Story Points.

[ARCHITECTURAL RISK RETIREMENT] Technical Rationale: In any acoustic AI platform, continuous high-frequency audio telemetry (48 kHz, 1.15 Mbps) represents the single greatest engineering risk. Attempting to build machine learning models or dashboards before proving that the edge gateway can reliably capture, synchronize, filter, and extract FFT features without buffer overflow would violate Lean principles. Sprint 1 completely eliminates this core risk.

4.4 Sprint 1 Backlog & Actionable Task Breakdown

To execute Sprint 1 effectively, the selected user stories are broken down into granular, actionable engineering tasks assigned to specific roles with estimated hours:

| Task ID | Story | Technical Task Title | Architecture Layer | Assigned Role | Hrs |
| --- | --- | --- | --- | --- | --- |
| T-01.1 | US-01 | Configure Edge ALSA/ASIO Audio Ingestion Driver | Edge Hardware / Driver | Embedded Systems Engineer | 6 |
| T-01.2 | US-01 | Implement Non-Blocking Memory Ring Buffer | Edge Systems | Embedded Systems Engineer | 5 |
| T-01.3 | US-01 | Precision Hardware Timestamp Packaging | Data Ingestion | Data Engineer | 3 |
| T-02.1 | US-02 | Develop Industrial OPC-UA Client Subscriber | PLC Integration | Data Engineer | 6 |
| T-02.2 | US-02 | Multi-Modal Time Synchronization & Alignment Service | Data Pipeline | Data Engineer | 4 |
| T-03.1 | US-03 | Implement Local NVMe Circular Disk Spooler | Storage / Edge | Embedded Systems Engineer | 5 |
| T-03.2 | US-03 | Build Resilient Network Reconnect & Backfill Worker | Network / Pipeline | Data Engineer | 4 |
| T-04.1 | US-04 | Develop Audio Clipping & Signal Degradation Detector | Signal Processing | DSP Engineer | 4 |
| T-04.2 | US-04 | Build Calibration Noise Baseline Recording Utility | Tooling / Field | Embedded Systems Engineer | 3 |
| T-05.1 | US-05 | Design & Benchmark 50Hz/60Hz Digital Notch Filter | DSP Core | DSP Engineer | 4 |
| T-05.2 | US-05 | Implement Butterworth Bandpass Filter (100Hz - 20kHz) | DSP Core | DSP Engineer | 4 |
| T-06.1 | US-06 | Implement 2048-Point STFT Pipeline Using FFTW/NumPy | DSP Core | DSP Engineer | 6 |
| T-06.2 | US-06 | Extract Discrete Acoustic Band Energies (Toe, Shoulder, Impact) | DSP Core | DSP Engineer | 4 |
| T-06.3 | US-06 | Feature Payload Serialization & Local Broker Publishing | Data Pipeline | Data Engineer | 3 |
| T-SIM.1 | Testbed | Develop High-Fidelity Synthetic Sensor Testbed Simulator | Simulation / Test | QA / Automation Engineer | 8 |
| T-VER.1 | Verification | Build End-to-End Latency & Soak Test Harness | Test Automation | QA / Automation Engineer | 5 |

Sprint 1 Task Effort: Total Actionable Task Breakdown = 74 Engineering Hours across 16 tasks.

5. Estimate Effort Using Story Points, Sprint Goal & Presentation

5.1 Story Point Estimation Technique: Planning Poker & Modified Fibonacci

Effort estimation in Agile Scrum is based on relative sizing rather than absolute calendar hours, decoupling complexity from individual developer speed. Our cross-functional team utilized Planning Poker with the Modified Fibonacci Sequence:

Fibonacci Scale: Sequence: 1, 2, 3, 5, 8, 13, 21 Story Points

The non-linear growth of the Fibonacci scale intentionally reflects the principle that uncertainty and technical variance grow exponentially with task scope. During estimation, four independent parameters are evaluated:

•  1. Effort Volume: The raw volume of code, configurations, and test scripts to be authored.

•  2. Technical Complexity: The algorithmic, mathematical, and architectural intricacy (e.g., multithreaded buffers vs. CRUD tables).

•  3. Uncertainty & Novelty: The presence of unknowns, new libraries, or unfamiliar hardware interfaces.

•  4. Operational Risk: The potential operational impact on physical mining equipment or plant network safety.

5.2 Definition of Reference Baseline Stories

To anchor all Planning Poker estimates, the team established two objective reference benchmarks:

•  Baseline Story 1 (1 Story Point): Configuring a static YAML sensor mapping file defining microphone channel IDs and ADC port numbers. Zero algorithmic complexity, zero uncertainty, <2 hours effort.

•  Baseline Story 2 (2 Story Points): Implementing a simple threshold boundary check on a single motor current tag and emitting a console log. Clear input/output, standard logic, straightforward unit testing.

5.3 Story Point Justification Matrix for All Backlog Items

The table below details the multi-factor justification defending the assigned Story Points across all 20 Product Backlog items:

| Story ID | SP | Effort | Complexity | Uncertainty | Detailed Engineering Defense & Justification |
| --- | --- | --- | --- | --- | --- |
| US-01 | 5 | High | High | Medium | Requires direct interfacing with low-level audio drivers (ALSA/ASIO), non-blocking circular memory buffers, and real-time thread scheduling to guarantee zero frame drops at 48 kHz. |
| US-02 | 3 | Medium | Medium | Low | Standard OPC-UA industrial protocol library integration with moderate complexity around asynchronous polling and timestamp synchronization. |
| US-03 | 2 | Low | Low | Low | Local file-based spooling using standard embedded key-value storage (SQLite/RocksDB) with straightforward backfill logic. |
| US-04 | 3 | Medium | Medium | Low | Requires digital signal amplitude threshold checking, sliding-window clipping counts, and calibration recording script. |
| US-05 | 3 | Medium | Medium | Low | Involves digital filter coefficient design (IIR notch and Butterworth bandpass) and real-time convolution over audio buffers. |
| US-06 | 5 | High | High | Medium | High mathematical complexity in computing windowed 2048-point STFT, aggregating custom frequency bands, and optimizing execution latency under 15 ms. |
| US-07 | 2 | Low | Low | Low | Simple statistical formulas computed directly from the already-calculated power spectrum. |
| US-08 | 8 | Very High | Very High | High | Extremely complex: multi-sensor data fusion, feature normalization, model training, cross-validation on industrial noisy data, and probability calibration. |
| US-09 | 5 | High | High | High | Time-series predictive trend modeling (LSTM / temporal convolution) to forecast impending overload 10-15 minutes ahead with low false alarm rate. |
| US-10 | 5 | Medium | High | High | Unsupervised anomaly detection (Autoencoder / Isolation Forest) on high-frequency harmonics with sparse failure labels. |
| US-11 | 3 | Medium | Medium | Medium | Model quantization (INT8/FP16) and compilation with ONNX Runtime or TensorRT for target embedded CPU/GPU hardware. |
| US-12 | 5 | High | High | Medium | Control optimization logic calculating non-linear relationship between charge state, ore hardness, and target conveyor tonnage. |
| US-13 | 3 | Medium | Medium | Low | Slurry rheology mass-balance calculations to maintain percent solids within 72-76% envelope. |
| US-14 | 3 | Medium | Medium | Low | Deterministic safety rules engine with rate-of-change clamps and absolute ceiling interlocks. |
| US-15 | 3 | Medium | Low | Low | Configuration toggle and telemetry logging pipeline comparing virtual recommendations against historical operator actions. |
| US-16 | 5 | High | Medium | Low | Modern responsive web HMI with high-frequency WebSocket updates (1 Hz), SVG mill charge gauges, and scrolling trend charts. |
| US-17 | 3 | Medium | Low | Low | Configurable threshold alarm manager, audio chimes, priority coloring, and browser notification hooks. |
| US-18 | 3 | Medium | Low | Low | Interactive UI action modal capturing operator accept/reject clicks and recording structured rejection reason codes. |
| US-19 | 3 | Medium | Low | Low | Time-weighted metric aggregations (total tonnes, kWh/t, uptime) and PDF/CSV export worker. |
| US-20 | 2 | Low | Low | Low | Structured audit logging middleware recording user ID, IP address, timestamp, and action payload into an append-only log. |

5.4 Scrum Team Capacity & Velocity Planning

Sprint 1 capacity is calculated based on our dedicated cross-functional Scrum team structure:

•  Team Roster: 1 Product Owner (Senior Metallurgist) + 1 Scrum Master + 5 Dedicated Developers (1 Embedded Systems Eng, 1 Senior Data Eng, 1 DSP Engineer, 1 ML Engineer, 1 QA Test Automation Eng).

•  Sprint Duration: 2 weeks (10 business working days).

•  Gross Developer Hours: 5 developers × 10 days × 6 productive development hours/day = 300 Gross Hours.

•  Focus Factor: 70% (accounting for daily standups, backlog refinement, sprint review, retrospectives, and code reviews).

•  Net Effective Capacity: 300 hours × 0.70 = 210 Net Productive Engineering Hours.

•  Sprint 1 Task Commitment: 70 Task Hours (well within the 210 net capacity window, providing ample buffer for test automation, debugging, and unexpected hardware integration issues).

•  Planned Velocity: Planned Velocity for Sprint 1 = 21 Story Points.

5.5 Formal Sprint Goal

In accordance with the Scrum Guide, a Sprint Goal must provide a singular, unifying business and technical objective for the development team:

[SPRINT 1 GOAL STATEMENT] "Establish a resilient edge acoustic data acquisition and real-time FFT feature extraction pipeline capable of continuously ingesting 48 kHz audio with sub-50 ms latency and zero buffer overflow, validated using a high-fidelity synthetic sensor testbed simulating SAG mill load transitions."

5.6 Expected Sprint Deliverables & Increment Architecture

At the conclusion of Sprint 1, the Scrum team will deliver the following verified, working software increments:

•  1. Edge Acoustic Ingestion Service (`acoustimill-edge-daemon`): A containerized C++/Python edge service interfacing with multi-channel sound hardware, capturing 48 kHz 24-bit audio frames into a lock-free circular memory ring buffer.

•  2. Industrial OPC-UA Telemetry Connector (`acoustimill-plc-bridge`): Asynchronous OPC-UA client service polling plant PLC tags (kW, bearing temp, tph, water flow) at 500 ms intervals and time-aligning samples to acoustic frames within ±50 ms skew.

•  3. Real-Time Spectral Feature Extractor (`acoustimill-dsp-core`): DSP module executing 50/60 Hz notch filtering, 100 Hz–20 kHz bandpass filtering, and 2048-point STFT in <15 ms, outputting spectral power vectors across Toe, Shoulder, and Impact zones.

•  4. High-Fidelity Synthetic Sensor Testbed (`mill-telemetry-simulator`): A software simulation harness that synthesizes calibrated 48 kHz mill tumbling audio, motor hum, and rock transient spikes for Underload, Optimal, and Overload mill states alongside simulated OPC-UA tags.

•  5. Soak Testing & Latency Benchmark Harness (`pipeline-benchmarker`): Automated benchmarking suite executing continuous 6-hour soak tests, logging latency distributions (<50 ms SLA), memory footprint, and verifying 0% dropped audio frames.

5.7 Definition of Done (DoD) Checklist

To ensure that all deliverables achieve commercial software engineering quality and safety compliance, every Sprint 1 User Story must satisfy our comprehensive 10-point Definition of Done before being accepted by the Product Owner:

| # | DoD Quality Dimension | Mandatory Standard & Verification Gate |
| --- | --- | --- |
| 1 | Unit Test Coverage | ≥85% line and branch coverage across all data acquisition, filtering, and feature extraction modules. |
| 2 | Deterministic Latency SLA | End-to-end edge pipeline execution (raw audio capture to FFT feature vector publishing) benchmarked at <50 ms on target hardware. |
| 3 | Zero Packet / Frame Loss | Demonstrated 0% frame drop over continuous 6-hour soak test using synthetic testbed at full 48 kHz sampling rate. |
| 4 | Static Code Quality & Security | SonarQube analysis passing Quality Gate with zero Critical/High code smells and zero OWASP/CWE vulnerabilities. |
| 5 | Peer Review Approval | Pull request reviewed and approved by at least two senior peer engineers (one embedded/systems, one DSP/data). |
| 6 | Automated CI/CD Build | Dockerized build passes cleanly in GitHub Actions / GitLab CI pipeline with automated linting and formatting. |
| 7 | Hardware-in-the-Loop Validation | Verified using synthetic testbed simulating underload, optimal, and overload audio profiles and OPC-UA feeds. |
| 8 | Fail-Safe & Exception Handling | Documented and tested graceful degradation during sensor disconnects, ADC clipping, and network outages. |
| 9 | API & Technical Documentation | Complete OpenAPI/Protobuf schema documentation, edge setup guide, and inline code docstrings. |
| 10 | Product Owner Sprint Review Acceptance | Sprint demo successfully executed in front of Product Owner (Metallurgical SME) and formally signed off. |

5.8 Sprint Review Demo Scenarios & Acceptance Verification

During the Sprint Review ceremony at the end of Sprint 1, the team will present three live demonstration scenarios to the Product Owner (Dr. Aruna) and Lead Operator (Ravi):

•  Demo 1: Nominal Telemetry Pipeline Ingestion: The synthetic simulator streams normal grinding acoustics. The dashboard console demonstrates continuous 48 kHz capture, synchronized OPC-UA readings, and real-time STFT power spectra publishing every 100 ms with an average latency of 22 ms.

•  Demo 2: Sensor Clipping and Fault Recovery: The simulator injects synthetic microphone clipping (> -0.5 dBFS) followed by a 3-second cable disconnect. The pipeline instantly detects the clipping, attenuates gain, flags the disconnect within 350 ms, and safely switches to backup channel without crashing.

•  Demo 3: Network Interruption & Local Buffer Resiliency: The uplink network interface is severed for 5 minutes during active telemetry ingestion. The edge disk spooler buffers all telemetry to NVMe SSD without dropping a single frame; upon network restoration, live streaming resumes instantly while spooled records backfill automatically.

6. Workshop Conclusion & Agile Release Roadmap

6.1 Summary of Assessment Outcomes

The Agile Sprint Planning and User Story Workshop for the High-Throughput Mineral Ore Grinding Optimization Platform has successfully established a complete, industry-standard Agile foundation for CO1 Assessment Tool 2. By systematically transitioning from strategic vision to user stories, BDD acceptance criteria, WSJF prioritization, task breakdown, and Planning Poker estimation, the project demonstrates advanced software engineering rigor applied to mission-critical industrial AIoT systems.

6.2 Multi-Sprint Delivery Roadmap (Sprints 1 through 8)

To provide a clear trajectory from the Sprint 1 foundational pipeline slice to full industrial plant deployment, the overall 16-week project roadmap is structured across 8 sequential Scrum sprints:

| Sprint & Cadence | Increment Milestone | Core Functional Scope & Capabilities | Velocity |
| --- | --- | --- | --- |
| Sprint 1 (Weeks 1-2) | Foundational Pipeline Slice | Edge 48 kHz audio capture, PLC OPC-UA sync, digital filtering, 2048-pt STFT feature extraction, and synthetic sensor testbed. | 21 SP |
| Sprint 2 (Weeks 3-4) | Baseline ML Load Classifier | Feature normalization, labeled dataset training, multi-class model (Underload, Optimal, Overload), Spectral Centroid & RMS metrics. | 15 SP |
| Sprint 3 (Weeks 5-6) | Predictive & Anomaly Models | 10-min advance overload forecasting, high-frequency liner bolt loosening anomaly detection, ONNX edge inference optimization (<50 ms). | 13 SP |
| Sprint 4 (Weeks 7-8) | Advisory Optimization Control | Dynamic ore feed rate recommendation, water addition ratio tuning, DCS safety rate clamping (±10 tph/min), and Shadow Mode logging. | 14 SP |
| Sprint 5 (Weeks 9-10) | Operator Dashboard & Alarms | Web-based HMI dashboard, live charge gauge, scrolling waterfall spectrum, audio/visual alarm escalation, and 1-click advisory review modal. | 11 SP |
| Sprint 6 (Weeks 11-12) | Enterprise Integration & Auditing | Historian (OSIsoft PI) sync, automated end-of-shift productivity & kWh/tonne PDF reports, immutable SHA-256 event audit logging. | 8 SP |
| Sprint 7 (Weeks 13-14) | System Integration & HIL Testing | Hardware-in-the-loop (HIL) plant simulator testing, edge hardware soak tests, failure recovery, security penetration audit. | Technical Debt / Polish |
| Sprint 8 (Weeks 15-16) | Plant Shadow-Mode Pilot & Handover | Non-intrusive plant deployment, shadow-mode comparison against veteran operator actions, baseline energy measurement, operator training. | Commissioning |

By grounding the software development process in disciplined Agile Scrum principles, the AcoustiMill AI project ensures that high-risk edge engineering challenges are resolved early, user feedback from plant operators is continuously integrated, and the final solution achieves demonstrable economic, energy, and throughput improvements in modern mineral processing operations.